## Slide 1: C&B Homes
Progress Report
Clark Collins and Nick Bauer
ITC 250: Web Systems

## Slide 2: Project Summary
This is a website that encompasses everything you need to schedule and contact our home inspection company.
This website houses videos with do-it-yourself information to help homeowners maintain their home.
This website allows users to schedule appointments and get estimates for the cost to have their home inspected.

## Slide 3: OVERVIEW
Home Inspector’s Website
User Database
Sign in Page
How-To Video Page
Business Information Page
Blog/Forum Page
Form Page
Account Page
BLOB Database for Images
Vector Image(s)

## Slide 4: Project Scope
Website Requirements
  Design Website
  Build Website
  Code the logic of the website
  Design and build the database
Testing
  Register an account
  Login to account, log out of account
  Test video playback

## Slide 5: Sections in development
Search Box
Parallax/Vector Imagery
CSS file for Video preview page
JavaScript Form Page for error checking/confirmation
BLOB Database and INI file is in progress, working on uploading images
Voter counting page is in progress

## Slide 6: Problems and Corrections
One of the major problems that we are working through is converting input into a PHP file as a string into an integer within the SQL Database.
  Correction to this was to create the String as a VarChar and not an integer within the SQL Database.
Continually working on the CSS page to get the format of the page how we want it for the video preview.
  Limit the amount of CSS coding to do due to time constraints.
Integrating regular expression links and regular correction if statements (catch verification statements) for verifying user input.

## Slide 7: Project milestones and deliverables
Prototype
  Database is in progress
  PHP Outline complete
  Researching is nearly complete

## Slide 8: Web system design:

## Slide 9: user login: DIAGRAM
Our website validates whether or not the user has put in the correct credentials

## Slide 10: System requirements: SoFTWARE
Website Requirements:
  Website
    Login Page
    User Data Page
    Languages Used:
        HTML 5
        CSS
        JavaScript
        PHP
        INI Files
        SQL

## Slide 11: System HARDWARE SPECIFICATIONS
Server System Requirements:
  XAMPP (Latest Version)
  Windows 7, 8, 10 o
  Specs:
    12GB RAM
    8 CPU threads
    20 GB of SSD Disk Space

## Slide 12: Major components:
Hardware:
  Windows 10 x64 Server
  Windows Development PC
  ASUS Router with port forwarding
Software:
  Notepad++
  Database Management GUI

## Slide 13: Software programming tools
XAMPP
BRACKETS (An Adobe Product)
Notepad++
Hosted through NO-IP

## Slide 14: schedule

## Slide 15: Schedule Continued

## Slide 16: Summary
The website is nearly done, however, we are still working on linking the pages and getting the final touches completed.
  Final security measures are being placed into the website
  Working on gathering more data to be input into the databases