## Slide 1: Hangman PHP Game
Chris Scott
ITC 250
November 3rd, 2014
_ _ _ _ _ _ _ _ _ _ _ _ _ _

## Slide 2: Executive Summary
Create and host a game of Hangman using PHP coding
Has minimal system requirements for both the host and client
Written with Adobe Dreamweaver CS6 and hosted using XAMPP

## Slide 3: Project Schedule
Task Name | Duration | Start | Finish | Cost
Scope | 1 day | Mon 10/6/14 | Mon 10/6/14 | $1,556.43
Determine Project Scope | 1 day | Mon 10/6/14 | Mon 10/6/14 | $0.00
Determine Required Resources | 1 day | Mon 10/6/14 | Mon 10/6/14 | $0.00
Secure Resources | 0 days | Mon 10/6/14 | Mon 10/6/14 | $1,556.43
Define Requirements | 1 day | Sat 11/1/14 | Sat 11/1/14 | $0.00
Review Software Requirements | 1 day | Sat 11/1/14 | Sat 11/1/14 | $0.00
Design | 1 day | Sat 11/1/14 | Mon 11/3/14 | $0.00
Create layout/interface | 2 days | Sat 11/1/14 | Mon 11/3/14 | $0.00
Development | 16 days | Thu 11/6/14 | Thu 11/27/14 | $0.00
Coding | 16 days | Thu 11/6/14 | Thu 11/27/14 | $0.00
Testing | 2 days | Thu 11/27/14 | Sun 11/30/14 | $0.00
Test Code | 2 days | Thu 11/27/14 | Fri 11/28/14 | $0.00
Modify Code | 2 days | Fri 11/28/14 | Sat 11/29/14 | $0.00
Re-Test Code | 2 days | Sat 11/29/14 | Sun 11/30/14 | $0.00
Documentation | 7 days | Sun 11/30/14 | Tue 12/9/14 | $0.00
Create report | 8 days | Sun 11/30/14 | Tue 12/9/14 | $0.00

## Slide 4: Description
Create Hangman using PHP coding
Will be hosted on XAMPP web server
Will include the following features:
  Drawing of hangman that changes with incorrect guesses
  Incorrect guesses are displayed to the side
  Numeric display of number of guesses left
  Lines will fill out with correctly guessed letters
  Separate word file that contains list of potential words
  Lines to indicate how many letters the word is
  Restart button

## Slide 5: System Requirements
The requirements for XAMPP on the host side are as follows [1]:
  Windows Server 2008, Windows Server 2012, Windows Vista, Windows 7, or Windows 8. Most Linux platforms and Mac OS X 10.6+ are also supported.
The requirements for Adobe Dreamweaver CS6, which will be used for coding, are as follows [2]:
  Intel® Pentium® 4 or AMD Athlon® 64 processor; Microsoft XP with SP3, Windows 7 with SP1, or Windows 8 or 8.1; 512 MB of RAM; 1280x800 display with 16-bit graphics adapter; Java Runtime Environment 1.6; Quicktime 7.6.6
No client-side requirements could be found through research
It can be assumed that any computer with an internet connection should be able to run this webpage

## Slide 6: Component List
The equipment that will be used for this project includes:
  OS: Windows 8.1 - 64-bit
  CPU: Intel Core i5-4690K 3.5GHz Quad-Core
  Memory: Corsair Vengeance LP 8GB (2 x 4GB) DDR3-1866
  Video card: Asus GeForce GTX 780 3GB DirectCU II
  Storage: Samsung 840 EVO 500GB 2.5" SSD and Western Digital Caviar Blue 1TB 3.5" 7200RPM
  Browser: Internet Explorer (v11.0.9600.17351), Google Chrome (v38.0.2125.111 m), Mozilla Firefox (v33.0.2)
  Hosting program: XAMPP for Windows v.1.8.3 (PHP 5.5.15)
  Coding program: Adobe Dreamweaver CS6 Version 12.0.5808
  Other programs: Microsoft Word, Powerpoint, Project, and Visio (2013 versions)
  Internet: Verizon FiOS 15/5M Dynamic High Speed Internet – Residential

## Slide 7: System Infrastructure

## Slide 8: System Interaction

## Slide 9: Works Cited
[1] | Apache Friends, "Download," 2014. [Online]. Available: https://www.apachefriends.org/download.html. [Accessed 3 November 2014].
[2] | Adobe, "System requirements ¦ Dreamweaver," [Online]. Available: http://helpx.adobe.com/dreamweaver/system-requirements.html#main_Dreamweaver_CS5_5_system_requirements. [Accessed 3 November 2014].